## Slide 1: Self-Parking Autonomous Vehicles (S-PAVe)
2nd Milestone Update
EECS149
Spring 2009

## Slide 2: Summary .
 | Milestones/Achievements | Next Steps / New Milestones (04/27)
Hardware and Mechanics | Supplies/BOM received | Order additional Lego pieces
 | Two chassis designs built, further iteration needed | Consult mechanical engineer, finalize chassis
 | Sensors researched and tested: generally sufficient | Test sensors specifically with parking model(s)
Environment | Parking spot/lot model finalized | 
Software | Development environment chosen: NXC (“Not eXactly C”) | Programming: Driving Parking spot heuristics
 | High-level design done | 

## Slide 3
See also: http://www.tik.ee.ethz.ch/tik/education/lectures/PPS/mindstorms/sa_nxt/index.php?page=tests_us
Hardware
(Sensors)
Ultrasonic (US) Sensor
Gyroscopic Sensor
Mechanics
(Chassis)
Realistic/scale dimensions
Axle rotation
Weight distribution
Strength/durability
Range: 3-50cm
Precision: +/- 3cm
Speed: 12Hz
Risks & Mitigation:
Further testing required
US sensor range (i.e. 3cm lower bound): place in center of car and/or use 3cm as safety zone
US sensor precision: average multiple readings

## Slide 4: Environment: Parking Spot Characteristics
Head-in/Rear-in Parking
Parallel Parking.
Deeper than it is wide.
Has a wheel stop or curb (not always true but for our purposes assumed)
Wider than it is deep.
Leave enough room to realistically exit the spot.
Cars or empty space in front and behind.

## Slide 5: What if there are no spots?
Lane | Lane | Lane | Lane | Lane
Car | Lane | Car (both sides) | Lane | Car
Car | Lane | Car (both sides) | Lane | Car
Car | You | Car (both sides) | Lane | Empty spot
Assume there is always
a spot somewhere in
the lot.
Once a curb or wall is
seen straight ahead and
no spot has been found,
the next ‘spot’ is actually a
lane to take the care to the
next row/column of spots.
curb or wall of parking structure

## Slide 6: Why We Chose “Not eXactly C” (NXC)
See also: http://www.teamhassenplug.org/NXT/NXTSoftware.html
NXC
NXC
RobotC
Labview Toolkit
Labview Toolkit
RoboLab 2.9
NXC
NXC
leJOS
RoboLab 2.9
NXT-G
Cost
C > Java
Graphical
Interface
Cost + Features
Language-Based

## Slide 7
High Level Software Characteristics
 | Preset Actions | Functions | Actor Model
STOP | X |  | X
DRIVE | X |  | X
TURN | X |  | X
REVERSE | X |  | X
AVOID OBSTACLES |  | X | X
MAKE DECISIONS |  | X | X
BEHAVIOR BASED |  | X | X
SELF PARK |  | X | X
EXTRA CREDIT |  |  | X

## Slide 8
Software Architecture: Basic Components
Drive -
Velocity [wheel outputs]
Turn -
Angle [wheel outputs]
Drive Control
Ultrasonic sensors – distance
Gyro – position / direction
Sensor Control
ALL STOP
Waypoint navigation
Algorithms
Wheel Feedback – angle / distance
Mapping / localization
Parallel Park
Head-in Park
S-TURNS
Sensor motor – angle of sonar

## Slide 9
Implementation I : Goal Based Agent
Goal I: Characterize the parking spot
Goal III: Determine best approach (based on current position)
Wheel Angles
Max, Min distance to obstacles
Sequence of actions (turn, reverse, turn, drive, turn, reverse, etc.)
Goal II: Parking Space Feedback
Goal IV: Optimal Parking Calibration
Recursive checks to sensors, to match criteria of the parking space where the car is park
Centering in the space
Turning the wheels straight
6-12 inches from curb
Is the car in the spot?

## Slide 10
Implementation I : Goal Based Design
Environment
percepts
actions
Goal II
Goal I
Goal IV
Goal III
Level I Design
State Machine

## Slide 11
Implementation I : Goal Based Design
Environment
percepts
actions
Level II Design
Goal 1: Characterize Parking Spot
check parameters
init
found spot
characterize

## Slide 12
Implementation I : Goal Based Design
Environment
percepts
actions
Level III Design
Characterize State
DRIVE
STOP
MAP /STORE INFO
TURN

## Slide 13
Implementation II : Learning Agent

## Slide 14
Implementation II : Learning Agent Design
Performance Standard:
Learning Element:
Define ‘Turns’ and modify parameters
Performance Element:
Perform action and evaluate

## Slide 15
Implementation III : Behavior Based Agent
Subsumption Architecture
(Rodney Brooks – MIT,
Cofounder of iRobot)
Avoid Obstacles
Wander Around
Map open spaces
Find/Go To the best parking spot
Park the car
Environment
*Note: All behaviors run in parallel and in a separate process
Decision
Algorithm
Each layer’s goals subsumes that of the underlying layers